Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 06 July 2026 |
| --- | --- |
| Team ID | 6a3b7ad24a7e4ac84601e5d5 |
| Project Name | Automated Employee Onboarding & Off boarding System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Employee Management | USN-1 | Create Employee Table | 2 | High | Team |
| Sprint-1 | Employee Management | USN-2 | Create Employee Form | 2 | High | Team |
| Sprint-1 | Employee Management | USN-3 | Create Onboarding Table | 3 | High | Team |
| Sprint-1 | Workflow Automation | USN-4 | Develop Onboarding Flow | 5 | High | Team |
| Sprint-1 | Workflow Automation | USN-5 | Configure Manager Approval | 3 | High | Team |
| Sprint-1 | Notification | USN-6 | Configure Email Notification | 2 | Medium | Team |
| Sprint-2 | Employee Offboarding | USN-7 | Create Offboarding Table | 3 | High | Team |
| Sprint-2 | Employee Offboarding | USN-8 | Develop Offboarding Flow | 5 | High | Team |
| Sprint-2 | Task Automation | USN-9 | Create HR, IT & Security Tasks | 5 | High | Team |
| Sprint-2 | Security | USN-10 | Configure Access Control (ACL) | 3 | Medium | Team |
| Sprint-2 | Testing | USN-11 | Test and Validate Complete Application | 2 | High | Team |

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 17 | 6 Days | 01 Feb 2025 | 06 Feb 2025 | 17 | 06 Feb 2025 |
| Sprint-2 | 18 | 6 Days | 08 Feb 2025 | 13 Feb 2025 | 18 | 13 Feb 2025 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)